## Slide 1
Weekly update
Progress against the seven-item completion checklist
Nandan Hemanth · 10 September 2026

## Slide 2
STATUS
Where each checklist item stands
# | item | status | what is left
1 | Experiments for RQ4 | 5 of 21 cells | run 16 cells, decide canonicalisation first
2 | Best grace period for P2, 1 to 21 days | search space characterised | confirm end to end at 5 values, built
3 | Best weights for cosine, lexical, recency | all 66 evaluated | confirm end to end at 6 candidates, built
4 | Small models against frontier models | configured | run 4 cells plus a judge regrade
5 | Full revision of the thesis document | Chapter 1 redrafted | Chapters 2 to 6, then appendices
6 | New RQ4 content once experiments finish | blocked on item 1 | write after the cells land
7 | Anything else found along the way | ongoing | two issues found and fixed this week
This week went entirely into items 2 and 3. Both search spaces are now fully characterised for free, and the confirming runs are built and tested. Neither has been run against the real pipeline yet.
DRIFT · Weekly update · 10 September 2026
1

## Slide 3
HOW ITEMS 2 AND 3 ARE BEING ANSWERED
Screen for free, then confirm on the real pipeline
Step one, free: sweep every candidate value and measure the retrieval step directly, before any model runs. 66 weightings, 6 grace values, 4 depths. No paid calls, no judge noise.
Step two, paid: run only the candidates that survive the screen through the full pipeline and compare accuracy, staleness, and tokens.
The screen matters because gold support, whether the correct answer reaches the context at all, is a hard ceiling on accuracy. A memory-only prompt cannot produce a fact that was never retrieved.
So any candidate that lowers gold support cannot beat the current setting, and does not need a paid run to rule out.
Validation: the harness recomputes P0, P2, P1 and P3 memory footprints as 382, 357, 251 and 351, matching Chapter 5 to the unit. Gold support also tracks measured accuracy within about five points for four of five policies.
DRIFT · Weekly update · 10 September 2026
2

## Slide 4
ITEM 2 · GRACE PERIOD
Correctness is flat across the whole 1 to 21 day range
grace (days) | gold support | stale exposure | clean | wasted slots | facts pruned
1 | 1.000 | 0.427 | 0.573 | 2.63 | 42
3 | 1.000 | 0.427 | 0.573 | 2.78 | 37
7 (current) | 1.000 | 0.427 | 0.573 | 3.51 | 25
14 | 1.000 | 0.427 | 0.573 | 4.46 | 12
21 to 30 | 1.000 | 0.427 | 0.573 | 4.80 | 0
The mechanism explains why. P2 already excludes invalidated facts at retrieval regardless of their age, so the grace period can never decide whether a stale fact reaches the model. All it decides is how long a dead fact keeps occupying one of the 25 retrieval slots before being pruned. That makes it a cost parameter.
On cost alone the shortest value wins: at 1 day, 2.63 slots are wasted per question against 4.80 at 21 days, so more live facts reach the model. The end-to-end runs at 1, 3, 7, 14 and 21 days will confirm whether that translates into measured accuracy.
DRIFT · Weekly update · 10 September 2026
3

## Slide 5
ITEM 3 · WEIGHTS
The highest-scoring weighting is a trap
weighting (sem / lex / rec) | gold support | stale exposure | composite score
0.6 / 0.3 / 0.1 (current) | 1.000 | 0.427 | 0.573
0.3 / 0.4 / 0.3 (best composite) | 0.927 | 0.240 | 0.698
0.0 / 0.0 / 1.0 (recency only) | 0.240 | 0.010 | 0.229
Optimising the composite score would have made the thesis worse. The weighting 0.3 / 0.4 / 0.3 scores 12.5 points higher because it excludes more stale material, but it does that by dropping gold support to 0.927, which caps accuracy about seven points below what P2 currently achieves at 0.969.
The reason is asymmetry. Missing the gold fact is fatal, since the model has nothing else to answer from. Seeing a stale fact often is not, because the answer model frequently picks the current one anyway. P0 proves it: stale exposure of 1.000 and accuracy of 0.969.
So the selection rule is gold support first, everything else as a tiebreak.
DRIFT · Weekly update · 10 September 2026
4

## Slide 6
ITEM 3 · WEIGHTS
26 of 66 weightings tie at the accuracy ceiling
group | weightings | gold support | composite spread
hold the ceiling | 26 of 66 | 1.000 | 0.562 to 0.594
below the ceiling | 40 of 66 | 0.240 to 0.990 | 0.229 to 0.698
The spread inside the tied group is 0.031. The judge noise floor established in the audit is 0.030. Nothing in that group is distinguishable from anything else in it at this sample size, and the current setting sits inside it.
Six candidates going to the real pipeline, chosen to be as far apart as the ceiling constraint allows:
0.6 / 0.3 / 0.1 current 0.4 / 0.4 / 0.2 best in group 0.0 / 1.0 / 0.0 pure lexical 1.0 / 0.0 / 0.0 pure semantic 0.5 / 0.3 / 0.2 more recency 0.3 / 0.4 / 0.3 falsification test
The last one is included on purpose. If it wins despite lower gold support, the ceiling argument above is wrong and needs rewriting.
DRIFT · Weekly update · 10 September 2026
5

## Slide 7
ITEM 4 · SMALL AGAINST FRONTIER
Configured and ready, with the prediction written down first
Four cells on MQuAKE-T with a frontier answer model, plus a regrade of the existing matrix with a frontier judge. The regrade is nearly free because the answers are already cached and only judge calls are new.
Prediction one: the no-memory floor rises on MQuAKE-T, because a frontier model knows many real office holders already, and stays at zero on FactConsolidation, whose gold answers are counterfactual by construction.
Prediction two: the append-only ceiling rises toward 1.000, which compresses the room any policy has to differ. This is the real risk to the results.
Prediction three: retrieved-invalidated does not move at all, since it is measured before the answer model is called. No model can change it.
If the P2 over P5 gap shrinks at frontier scale, the honest finding is that bitemporal invalidation matters most when the answer model is weakest. That is still publishable and still the right default.
DRIFT · Weekly update · 10 September 2026
6

## Slide 8
QUESTIONS FOR YOU
Five decisions I need before running the paid cells
Item 1. The RQ4 pilot found that five different extraction models fragment predicate strings, which defeats P2's exact-match invalidation. Do I run the remaining 16 cells as they stand and document the boundary, or add predicate canonicalisation first so RQ4 tests the mechanism as intended? Those are two different experiments.
Item 1. If budget forces a choice, is one topology with all seven policies worth more than three topologies with five?
Item 3. Selecting the weighting on the same benchmark I report results on is tuning on the test set. Do you want selection on FactConsolidation and validation on MQuAKE-T, or both reported separately with no single winner declared?
Item 3. If no weighting beats the current one by more than the noise floor, is "no change, search documented" an acceptable answer for this item?
Item 2. If the end-to-end runs are also flat across 1 to 21 days, is a recommendation on cost alone acceptable, meaning pick the shortest grace because it wastes the fewest retrieval slots?
DRIFT · Weekly update · 10 September 2026
7

## Slide 9
NEXT WEEK
Plan
Run the grace search and the weights search end to end on MQuAKE-T, then repeat on FactConsolidation. Items 2 and 3 close.
Run the frontier cells and the judge regrade. Item 4 closes.
Start the RQ4 cells once the canonicalisation question above is settled. Item 1 begins properly.
Continue the revision with Chapter 2, and draft the sensitivity appendix while the results are fresh.
Everything for items 2, 3 and 4 is already built and tested offline. make grace-search, make weights-search, make frontier, make judge-upgrade. The only thing standing between here and three closed items is API budget and wall-clock time.
DRIFT · Weekly update · 10 September 2026
8